Outdoor Fix — Lease to Own Platform

Milestone 1 Report — Setup & Architecture

Prepared for: Joel Stebbins    |    Prepared by: Hanzalah    |    Date: August 26, 2026

Milestone 1 covers environment setup, the database schema, role-based authentication, and the base API structure for both the customer and admin sides. No lease pricing, risk scoring, or payment logic yet — that is intentional; those are Milestones 2 through 8, in order.

# What was done

| Area | What was done | Status |
| --- | --- | --- |
| Database schema | All tables built: Customers, Applications, Lease Agreements, Equipment Units + service history, Risk Profiles + red flags, Contracts, Payments, Admin permissions. GPS Events table reserved for the Phase 2 tracking upgrade. | Done |
| Roles & authentication | Three account types — Customer, Admin, and Super Admin. Only the Super Admin can create or remove Admin accounts. An admin has full access by default; the Super Admin can restrict any admin to any combination of five permission areas. Login, logout, and registration working (token-based, Laravel Sanctum). | Done |
| Admin permissions | Five permission areas — application review, risk assessment, contract generation, equipment tracking, payment tracking. No restrictions assigned means full access; restrictions are opt-in per admin. | Done |
| Admin account management | Super Admin can create, edit, and delete Admin accounts through a confirmation-guarded UI, and assign any combination of the five permission areas. | Done |
| Customer directory | Read-only list and detail view of every registered customer, visible to any admin with application-review access. | Done |
| Admin account-creation email | Branded welcome email with the new admin's login and a temporary password, sent the moment the Super Admin creates the account. Provider confirmed — Amazon SES — but until the client's AWS credentials are wired in, it lands in a local log instead of a real inbox. | Done |
| Base API structure | Routes and controllers scaffolded for every module (applications, leases, equipment, risk, contracts, payments). Ready to receive business logic in the coming milestones. | Done |
| Customer portal (frontend) | Route structure and dashboard built, role-protected. | Done |
| Admin dashboard (frontend) | Route structure and dashboard built, role-protected. An access-tabs row shows exactly which permission areas an admin can reach; each opens its own mini-dashboard (stat cards + activity table) reflecting that admin's real permissions live. | Done |
| Branding & polish | PROSTART Leasing logo (now clickable, back to the dashboard), Barlow / Barlow Condensed fonts, red-on-black colour scheme, footer line on every page. | Done |
| Mobile responsive | Layout adapts down to mobile; navigation collapses to a menu, dashboard cards reflow to two per row on small screens. | Done |
| Third-party connections | Configuration slots prepared for Stripe, Plaid, and QuickBooks. Not yet wired to live logic — that happens in the milestone each one belongs to. | Later |
| Lease pricing, risk scoring, e-signature, payments, accounting sync | Business logic for these — intentionally not built yet. Each is its own milestone (2–8) in the agreed plan. | Later |

# Test access

Log in and try every side of the platform:

| Role | Email | Password |
| --- | --- | --- |
| Super Admin | superadmin@outdoorfix.test | password |
| Admin (full access) | admin@outdoorfix.test | password |
| Admin (restricted) | restricted.admin@outdoorfix.test | password |
| Customer | customer@outdoorfix.test | password |

# Project timeline

Milestone 1 of 8 is complete. Remaining milestones run in this order:

| # | Milestone | Covers |
| --- | --- | --- |
| 1 | Setup & Architecture | Complete — this document |
| 2 | Lease & Ownership Engine | Monthly billing, EPO pricing, live payoff schedule |
| 3 | Risk Assessment Engine | Identity, employment, Plaid bank verification, red flags |
| 4 | Equipment Tracking | Serial-number tracking workflow |
| 5 | Contracts & E-Signature | In-platform signing, application status workflow |
| 6 | Admin Dashboard & Roles | Full review, override, and reporting views |
| 7 | Accounting Integration | QuickBooks sync |
| 8 | Testing, QA & Launch | End-to-end pass, handoff |

# Open items

Navigation placement is settled — confirmed at the top against the latest reference screens shared. Two things are still open from the design review:

Variation 2 elements — a few liked pieces from the second Figma variation were mentioned as candidates to fold in; send the specifics and they'll be matched.

Light vs. dark mode — built in light mode for now; final direction to be decided against the logo.

# Next step

Milestone 2 — Lease & Ownership Engine — starts once this milestone is reviewed: the monthly billing cycle, the full-term and early-purchase pricing engine, and the live balance display in the customer portal.